## Slide 1
12
The Build Discipline
Spec, plan, execute — every time
For: Executive Leadership
v0 · 2026-05-28

## Slide 2
The polish you can feel is the by-product of a process you can read.

## Slide 3
What you'll see
12 · The Build Discipline · 03/14

## Slide 4
Every feature has a spec.
Before code, a written design. Before tasks, an approved plan.
12 · The Build Discipline · 04/14

## Slide 5
The spec/plan tree
[REPLACE: S28-docs-tree.png]
① One spec per feature.
② One plan per spec.
③ Both committed to the repo.
docs/superpowers/, captured today.
12 · The Build Discipline · 05/14

## Slide 6
A representative spec
[REPLACE: S29-spec-rendered.png]
① Goal, architecture, requirements.
② Approved by the user before any code is touched.
③ Lives in the repo forever — audit trail by default.
docs/superpowers/specs/2026-04-18-security-hardening-design.md.
12 · The Build Discipline · 06/14

## Slide 7
A representative plan
[REPLACE: S30-plan-rendered.png]
① Atomic tasks — 2 to 5 minutes each.
② Test before code where it makes sense.
③ Commit after every task.
docs/superpowers/plans/...
12 · The Build Discipline · 07/14

## Slide 8
<N14>
Design specs in the repo. Each one a feature shipped with intention.
12 · The Build Discipline · 08/14

## Slide 9
The retrace fix was specced, planned, executed.
Geofence precision — a single 30-minute design conversation, then atomic tasks until done.
12 · The Build Discipline · 09/14

## Slide 10
The retrace fix in code
[REPLACE: S17-geofence-commit.png]
① Spec written, plan written, commit landed — same day.
② Reviewable as a unit.
③ Reversible if needed.
Commit 59b564a.
12 · The Build Discipline · 10/14

## Slide 11
Lines of TypeScript across packages/.
<N15> lines. Strict mode throughout. No `any` without justification.
12 · The Build Discipline · 11/14

## Slide 12
The discipline is the moat.
Another team could ship the same features. They couldn't ship them this carefully without writing it down first.
12 · The Build Discipline · 12/14

## Slide 13
The system is good because the process was patient.

## Slide 14
Appendix
Live URLs
github.com/ghwmelite-dotcom/OHCS-SmartGate-Staff-Attendance-System/tree/main/docs/superpowers
Related decks
Deck 04 · Security & Trust
Deck 07 · GPS Geofence Precision
Built on Cloudflare's edge · Designed in the Kente Executive language
12 · The Build Discipline · 14/14